November,4,2016

Summary

This is a summary of what was accomplished today. Look at the Group Assignments at the end to know what you need to work on. Try to work on it as soon as you have time because I will add more later on. The work assigned at this moment is just what we need before we can move on. Our project need to be fully functional by November,17. I will add the files to GitHub later tonight.

Additions

* Updated button in Client Tab functional
* Corrected error and success messages
* Added color to error and success messages
* Connected the Create Table Tab, with basic design
* Connected the Search Tab with Basic Design
* New Site Design Added
* Site Tab Connected
* Another Experimental Design in the Shift Tab Created
* Shift Tab connected

Issues

* No error message for Delete and search button when Client ID not found
* Still unsure how to Split Employee, and the 4 tables that directly connect to it.
* Also unsure how to split all the Report tabs.

Bugs Found

* scene Builder will not open a file if the open most recent is full. Must clear the open recent menu. By file > open recent > clear

Tabs not connected

* Design and connect Employee tab
* Design and connect Report tabs or tabs

Group Assignments

Dang – Type the code for the site Tab. (Same as Client Tab)

Evie – Design and figure out how to get the Create Table Tab working.

Wesley and Gideon – Type the code for the Shift tab, the information typed in this tab will go to 3 tables, so it will be a bit different. I will take a look at it a later as well. Talk to it each other so you won’t work on the same function.

Fisher – Keep figuring out that script thing, and see if you can find the code for the Search tab.

Andris -Connect the last Tabs, screenshot and print out the GUIs for the binder.